## Slide 1
Internal Meeting
ICFO – December 19th
Advanced Photonic Integrated Circuits

## Slide 2
Pilot line Financial and Procurement Management
Noelia Cuesta
ICFO
19th December, 2025

## Slide 3
Outline
Silicon Photonic Transceiver Module
for Data Centre
Quantum Random Number Generator
for Consumer Electronics
Co-Packaged Photonic-FPGA Module
for Artificial Intelligence
Main updates:
Tenders
Update on WP meetings
Acknowledgment

## Slide 4
Silicon Photonic Transceiver Module
for Data Centre
Co-Packaged Photonic-FPGA Module
for Artificial Intelligence
Tender for subcontracting
Tenders
AMIRES: pending approval of the OCA (Ownership Control Assessment)
JPA – PIXEurope
  ICFO04: Technical part prepared.
  ICFO14: Initial draft completed.
  ICFO16: Technical part prepared.
  ICFO30: Technical part prepared.
  ICFO06: initial steps.
  JPA ChipsJU Competences: Drafted with the lawyers, pending inclusion in the administrative specifications.
Tender for equipment

## Slide 5
WP3 HE Installation, Qualification & Site Acceptance
Quantum Random Number Generator
for Consumer Electronics
Co-Packaged Photonic-FPGA Module
for Artificial Intelligence
WP3 HE –Equipment Database
Objective: reporting to EU/technological capabilities.
Equipment Tracking Excel: prepared by CSIC and ICFO.
FAQs

## Slide 6
WP3 HE Installation, Qualification & Site Acceptance
Co-Packaged Photonic-FPGA Module
for Artificial Intelligence
WP3 HE – JPA signature status
Organization | Status | Notes
VTT | Fully signed | 
UGENT | Fully signed | 
CSIC | Fully signed | 
UVIGO | Fully signed | 
SAL | Fully signed | 
Tyndall | Fully signed | 
IMDEA | Fully signed | 
IMEC | Pending | No reply
IT | fully signed | 
UPV | fully signed | 
ICFO | fully signed | 
TUE | fully signed | 
TNO | fully signed | 
UTWENTE | preparing for signature | 

## Slide 7
PIXEurope Training Program
External (end users)
HE + DEP
Internal (consortium members)
HE + DEP
Online training:
Live
On-demand
In person training:
Hands-on training
One-to-one training
Small Group Training
WP3-DEP Training&Interoperability
In person training:
Hands-on training
One-to-one training
Small Group Training
Online training:
Live
On-demand
Costs: personnel + indirect costs incurred by the partners who prepared the training
Costs: personnel + indirect costs incurred by the partners who prepared the training
Costs: personnel, equipment depreciation, consumables + indirect costs by the partners who prepared the training
Costs: personnel, equipment depreciation, consumables, travel + indirect costs by the partners who prepared the activity

## Slide 8
Types of Open Access
Labtofab
(Projects that levarage the PL)
Services:
- Consultancy
- External Training
- Use of equipment
- Prototyping
Cost model:
- Payment by End-User for Pilot Line personnel hours, indirect costs related with equipment items, consumables..)
WP3-Open Access/Cost model
Cost model:
- Chips JU funding
- National funding

## Slide 9
Acnowledgement
Quantum Random Number Generator
for Consumer Electronics
Co-Packaged Photonic-FPGA Module
for Artificial Intelligence
PIXEurope
JPA (procurement): The acquisition and operation of the Chips JU Pilot Line is funded jointly by the Chips JU as well as by the Participating States, Spain, Ireland, The Netherlands, Finland, Belgium, Portugal, Austria, France. In particular, the acquisition and operation is co-funded by Spain through the Ministry for Digital Transformation and Civil Service under reference CJU-010000-2025-0005, as part of the Recovery, Transformation and Resilience Plan (PRTR).”
Communication actions for dissemination (including personnel contracts, publications): PIXEurope is co-funded by the Chips Joint Undertaking and national funding authorities of the Participating States, Spain, Ireland, The Netherlands, Finland, Belgium, Portugal, Poland, Austria , France, Italy, United Kingdom. In particular, it is co-funded by Spain through the Ministry for Digital Transformation and Civil Service under reference CJU-010000-2025-0005, as part of the Recovery, Transformation and Resilience Plan (PRTR).
Communication actions for dissemination (promotion material&website): PIXEurope is co-funded by the European Commission, through the Chips Joint Undertaking and national funding authorities of the Participating States, Spain, Ireland, The Netherlands, Finland, Belgium, Portugal, Poland, Austria , France, Italy, United Kingdom.