Period covered by the report: M01-M06 (from 01/06/2025 to 30/11/2025)

Periodic report: 1st

Periodic Technical Report

Continuous Reporting (PART B)

Project number: 101213744

Project acronym: PIXEurope - DEP

Project title: Advanced Photonic Integrated Circuits Pilot Line for Europe

Contents

1.	Explanation of the work carried out by the beneficiaries and Overview of the progress	2

1.1.	Objectives for this period (M01-M06)	3

1.2.	Explanation of the work carried out per WP	3

1.2.1.	Work Package WP2 – Dissemination, End-user engagement	3

1.2.2.	Work package WP3 – Operations, Sustainability & Open Access	3

1.3.	Impact	4

2.	Update of the plan for exploitation and dissemination of results	5

3.	Update of the data management plan	6

4.	Deviations from Annex 1 and Annex 2	7

# Explanation of the work carried out by the beneficiaries and Overview of the progress

This period corresponds to the initial steps of the project (Phase 1, M1 to M12) of the PIXEurope project. During this period we have fulfilled all the planned actions ensuring the successful development of the project PIXEUrope. The partners involved in this 1st PIXEurope reporting period are listed below together with their short name, which we will use through all this document:

| Partners Name | Short Name |
| --- | --- |
| FUNDACIO INSTITUT DE CIENCIES FOTONIQUES | ICFO |
| UNIVERSITY COLLEGE CORK - NATIONAL UNIVERSITY OF IRELAND, CORK | TNI |
| TECHNISCHE UNIVERSITEIT EINDHOVEN | TU/e |
| UNIVERSITAT POLITECNICA DE VALENCIA | UPV |
| TEKNOLOGIAN TUTKIMUSKESKUS VTT OY | VTT |
| INTERUNIVERSITAIR MICRO-ELECTRONICA CENTRUM | IMEC |
| AGENCIA ESTATAL CONSEJO SUPERIOR DE INVESTIGACIONES CIENTIFICAS | CSIC |
| NEDERLANDSE ORGANISATIE VOOR TOEGEPAST NATUURWETENSCHAPPELIJK ONDERZOEK TNO | TNO |
| UNIVERSITEIT TWENTE | UTWENTE |
| UNIVERSITEIT GENT | UGent |
| UNIVERSIDAD DE VIGO | UVIGO |
| INSTITUTO DE TELECOMUNICACOES | IT |
| POLITECHNIKA WARSZAWSKA | WUT |
| SILICON AUSTRIA LABS GMBH | SAL |
| COMMISSARIAT A L ENERGIE ATOMIQUE ET AUX ENERGIES ALTERNATIVES | CEA-LETI |
| FUNDACION IMDEA NETWORKS | IMDEA |

## Objectives for this period (M01-M06)

## Explanation of the work carried out per WP

### Work Package WP2 – Dissemination, End-user engagement

#### Objectives for the period

#### Progress towards objectives

##### Task 2.1: Dissemination, Communication and Networking Activities (ICFO, all) (M1, M60)

##### Task 2.2: End-user engagement Strategy (ICFO, all) (M11-M60)

Not applicable to this period

#### Significant results & Conclusions for WP1

- Xxx

#### Overview of achieved deliverables and milestones

| Deliverable number | Deliverable name | Lead partner | Due date as per Annex 1 | Submission date | Comments |
| --- | --- | --- | --- | --- | --- |

### Work package WP3 – Operations, Sustainability & Open Access

#### Objectives for the period

#### Progress towards objectives

##### Task 3.1: Pilot Line Operations and Interoperability (ICFO, all DEP partners) (M1-M60)

##### Task 3.2: Cost Models, Sustainability and Life Cycle Analysis (TNI, all DEP partners) (M12-M50)

Not applicable to this period

##### Task 3.3: Open Access (TU/e, ICFO, TNI) (M1-M60)

#### Significant results & Conclusions for WP1

- Xxx

#### Overview of achieved deliverables and milestones

| Deliverable number | Deliverable name | Lead partner | Due date as per Annex 1 | Submission date | Comments |
| --- | --- | --- | --- | --- | --- |

## Impact

# Update of the plan for exploitation and dissemination of results

N/a

# Update of the data management plan

N/a

# Deviations from Annex 1 and Annex 2